## Slide 1: Samsung Health Project Update
Current Progress and Next Steps

## Slide 2: Project Overview
The Samsung Health project aims to enhance the health tracking capabilities of the Samsung Health app and Galaxy Watch. The main focus areas include improving sleep tracking, heart rate monitoring, stress level detection, and activity recognition.

## Slide 3: Achievements to Date
- Completed requirement gathering and design phase.
- Developed prototypes for new features.
- Conducted initial user testing and received positive feedback.

## Slide 4: Current Development Focus
- Refining the sleep tracking algorithm for better accuracy.
- Enhancing the user interface for heart rate monitoring.
- Implementing advanced stress level detection features.
- Expanding activity recognition to include more activities.

## Slide 5: User Testing Insights
- Users appreciated the new sleep tracking features and found the reports helpful.
- Feedback indicated a need for more customization options in heart rate monitoring.
- Users requested additional relaxation tips in the stress level detection feature.
- Positive feedback on the accuracy of activity recognition for running and cycling.

## Slide 6: Upcoming Milestones
- Complete final development of all features by 29-Sep-2024.
- Conduct comprehensive testing from 30-Sep-2024 to 13-Oct-2024.
- Prepare for deployment and user training from 14-Oct-2024 to 20-Oct-2024.
- Official launch of new features on 21-Oct-2024.

## Slide 7: Risk Management
- Identified Risks: Integration challenges, user acceptance, data security.
- Mitigation Strategies: Regular integration tests, user feedback sessions, ongoing security reviews.

## Slide 8: Next Steps
- Continue refining features based on user feedback.
- Ensure thorough testing and quality assurance.
- Prepare detailed documentation and training materials for users.
- Plan and execute a successful launch.

## Slide 9: Questions and Feedback
Thank you for your attention.
Please feel free to ask any questions or provide feedback on the current progress and upcoming plans.